**From:** Team Orange

**To:** MC Martin

**Subject:** Weekly Progress Report – *March 31*, 2019

**Period:** *3/24/19-3/31/19*

**Hours:** *3* **Hours to Date:** 26

**Accomplishments for week ending March 31, 2019**

1. Met with BAs about progress
2. Finalize WBS
3. Began drafting budget
4. Set meeting time between PMs for work on documents

**Goals for week ending April 7, 2019**

1. Finalize Budget
2. Meet to work on documentation
3. Meet with BAs to see how prototyping is going
4. Review finalized documents

**Issues for week ending March 31, 2019**

1. Haven't met with 1 BA yet, others all accounted for