**From:** *Team Singapore*

**To:** MC Martin

**Subject:** Weekly Progress Report – *March 31*, 2019

**Period:** *03/24/19*-*0*3*/31*/*19*

**Hours:** *7*  **Hours to Date:** 69

**Accomplishments for week ending March 31, 2019**

*1) Added Pictures to add professional feel to org. chart*

*2) Tracked schedule differences between WBS & Actuals*

*3) BA’s finalized business rules & scope document*

*4) BA’s updated use cases*

**Goals for week ending April 5, 2019**

*1) New draft of budget*

*2) BA’s to brainstorm and build out storyboard for prototype*

*3) Set aside time to have the whole group meet*

**Issues:**

*1) We need to get everyone (BA’s & PM’s) together at the same time*