MIS 4596

Project Charter

| Project Title | Handy Guide | Product/Process Impacted |  |
| --- | --- | --- | --- |
| Start Date | 1-6-2015 | Organization/Department | MIS |
| Target Completion Date | 5-4-2015 | Champion | Bruce Hohne |

|  |  | Description |  |
| --- | --- | --- | --- |
| 1. Project Description |  | What we are addressing is the limited accessibility of tradesmen to college students and low income households. We found it to be difficult to locate a reputable tradesman such as a plumber or electrician in time of a need and at a reasonable price, we either have to look through a yellow book or google someone. From the student point of view, we want to create a platform that will help them gain experience in their trade while they are still in school or recently graduated. |  |
| 2. Project Scope |  | What areas are inside and/or outside the work of the team? What are the boundaries (start and end points)? What specific parts of the overall problem will you focus on? Internal: JustinMind design of application Storyboard design External: Get information from schools in area about their job placement status Survey students Boundaries: No payment or transaction Partner with school not students Objective: Get at least 25% of schools in the Philadelphia, Delaware, and New Jersey area to commit to application |  |
| Project Goal and Deliverables Deliverables : Project Deck Charter Business Model Data Model System Architecture Project Website JustinMind Prototype Goals: Working Prototype Allow customer to access information in 3 clicks or less |  |  | Metric | Baseline | Current | Goal |
|  |  |  | Full Working Prototype | Justinmind | in progress | Completion by 5-4-2015 |
|  |  |  | Survey of schools/ students |  | Not in progress | 3-12-15 |
| 4. Business Results Expected |  | Get schools in the Philadelphia and surrounding area to sign onto the application Generate revenue from tradesmen sign on |  |
| 5. Team members |  | Chau Tran, Pushpinder Multani, Elizabeth Gulla, Richard Sitek Mentor: Bruce Hohne |  |
| 6. Support Required and risks |  | Obstacle: Similar application from other companies Ways to differentiate from competitors Some school has own job placement program Consumer Support Required: Mentor feedback Survey and feedback from universities and trade schools |  |
| 7. Customer Benefits |  | This app will make finding information on tradesman easier and quicker. Save customers time. |  |
| 8. Technology Architecture |  | JustinMind Prototype |  |
| 9. Overall schedule/Work Breakdown Structure (Key milestones & dates) | Responsible individual | Output (notes, diagrams, interviews, screen prints) | Date started if in progress Or Expected completion date | Date completed or date completion is expected |
| Planning | Chau Tran | Charter document. Business model | 1-13-15 | 5-4-15 |
| Analysis | Richard Sitek |  | 1-13-15 | 5-4-15 |
| Design | Pushpinder Multani | Storyboard, | 2-19-15 | 5-4-15 |
| Implementation: Construction | Chau Tran | Draft of prototype | 2-19-15 | 5-4-15 |
| Implementation: Testing | Elizabeth Gulla |  |  | 5-4-15 |
| Installation | Richard Sitek |  |  | 5-4-15 |

Charter Development Guidelines: Examples are in italics.  You can expand the form to meet your requirements as you enter text.

Project Title: Enter the name for your project – the name should convey a sense of purpose.  Should contain an action word; such as – improve, develop, implement, reduce, etc.

Reduce Cycle Time for Resolving Disability Disputes

Product/Process Impacted: What you are working on.

Disability Claim Process

Champion:  The sponsor of the project.

Department Head

Organization: Where you work.

Corporate HQ – Shared Services

Start Date: This is the first day on the project.

Target Completion Date: This is depending on the negotiated time line and scope with the sponsor.

- Project Description: Several sentences addressing: why you are undertaking this project, the magnitude of the problem, general approach to be taken and expected benefits.

The Shared Services Benefits Group receives on average 30 claim appeals per month.  Many of these are resolved by providing information clarifying the process and others should have been handled locally or by directly working with the service provider.  This project will improve the process currently in use so that calls/claims are resolved quicker.  This will allow members of this organization to focus on more strategic issues and will improve client satisfaction and eliminate re-work.

- Project Scope: What the boundaries are of the process that you are going to be working on.

This "Process" begins with opening of a claim dispute and ends when the disputed claim case being closed.

- Project Goal: Describe the target(s) that you are planning to achieve.  Reduce cycle time by 50%, reduce cost per computer installation by 50% etc.  If you don’t have a quantifiable target then you cannot claim that you have reached your goal.

Include the historical baseline information. The current value for the process will be updated as the project progresses toward your goal.

For cycle time: Baseline- 2 days,  Current- 2 days, Goal- 1 day  (the goal reflects the 50% reduction from baseline)

For cost: Baseline- $1000, Current- $800, Goal- $500 (the goal reflects the 50% reduction from baseline)

You may have other metrics that you are working to impact; if so, substitute them for any that don’t apply.  You may have only one metric and will rarely have more than three.

- Business Results:   What the benefits are to your organization when this project is complete.  How will this project impact your organizations “Dashboard” metrics?  What will be the impact to the financial bottom line?

- Team Members: List the dedicated team members and also any other regular contributors to the success of the project.

- Support Required: Identify other resources that may be required, such as outside consultants etc.

- Customer Benefits: What the benefits are to the customers of this project if the process/product is improved.

The people using the claims dispute process will get faster results and resolution of their claim.  This should result in better customer satisfaction levels with the process as well as improved productivity of service operators through fewer status inquiries.

- Technology Architecture:  What are the tools you will be using (development tools, data base, etc)?  How will you obtain the tools?  What is the level of experience of specific team members with these tools?

- Schedule: Enter the anticipated dates that you will complete each phase of the project; work with your champion to determine these dates.