From: Team Purple

To: MC Martin

Subject: Weekly Progress Report – March 3, 2019

Period: 02/24/19-03/02/19

Hours:  4 hr    Hours to Date: 12 hr 55 min

Accomplishments for week ending March 3rd, 2019

- Established business rules for prototype

- Rough draft of schema

- Looking at online similarities of Clearinghouse

Goals for week ending March 3rd, 2019

- Finish business rules

- Learn JustInMind

- Get teacher approval on scope document

Issues:

- Hard time to meet with all BAs at once

- Different ideas how to approach prototype