From: Justin Christiansen

To: MC Martin

Subject: Weekly Progress Report – March 31, 2019

Period: 3/25/2019-3/31/19

Hours:  7 hr 40 min    Hours to Date: 27 hr 35 min

Accomplishments for week ending March 31, 2019

- Finished business rules

- Constructed outline for storyboard

- Finished personas

- Near completion of use cases

- Started developing JustinMind Prototype

Goals for week ending April 7, 2019

- Advance progress of prototype

- Finish schema

- Review use cases and touch up finished ones

- Develop data to put into prototype

Issues:

- Thinking of design ideas for prototype

- Make functionality work properly on prototype