From: Louisa Carleton, Quy Le, Jonathan Kerr

To: Mart Doyle

Subject: Weekly Progress Report – October 21, 2016

Period: 10/21/2016-10/28/2016

Hours: 1.5    Hours to Date: 11.5

Accomplishments for October 28, 2016

- Testing is underway and on schedule

- Revised design is finished and approved by head advisor

- Acquired access to better lab machine

Goals for November 4, 2016

- Review and update documents (i.e. Risk Management, Budget)

- Start testing for 1-week samples

- Sit down and recreate/update schedule

Issues:

- Still very little buffer to work with

- Meeting is more difficult because they are meeting in the lab and we cannot attend

- PMs behind on documentation

- Schedule keeps changing; deadlines cannot be trusted