From: Ayn Rand  
To: MC Martin  
Subject: Weekly Progress Report – April 1, 2018

Period: 03/26/18-04/01/18  
Hours: 11.5 Hours to Date: 26.5

Accomplishments for week ending April\_1st 2018

1. Re-schedule meeting with BA Team
2. BA’s altered procedure in reaching scope requirements
3. Communicated with BA’s about recent scope adjustment
4. Filled out team feedback

Goals for week ending April\_1, 2018

1. Meet with BA Team
2. Review progress on prototype

Issues:

BA’s suffered scope creep; needed to address.