## Slide 1: Cisco Systems Architecture: Enterprise Resource Planning
Bryan Bain
Marianne Ries
Paul Wylie

## Slide 2: Why ERP and Why Now?
Current systems insufficient to support anticipated compounded growth or respond to changing environment
Rapidly changing, innovative industry, bringing together voice, data, and video into one network – the Internet – efficiently and economically
Would establish the centerpiece from which all platforms and IT applications would be replaced over 2 years at a cost of $100 million
Board pitch: Modify business process for sustainable competitive advantage versus traditional ROI

## Slide 3: What Problems Did Cisco Face?
Time: Existing systems failure
      Could not wait for Order Entry, Finance, and Manufacturing to formulate separate systems
      Limiting growth
      Could not be implemented in Q4
      9 month timeline
Support: Vendors
      Had to be very experienced
      Had to be committed long-term partners
      Had to have substantial stake in success
      Had to be of comparable size
      Had to be aligned with Cisco philosophy

## Slide 4: What Was Required to Succeed?
Executive leadership
Standardization (very limited customization)
Leverage best talent, internal and external
Key Vendors (KPMG, Oracle, and Hardware) and unique contracts – bore responsibility and costs for fixes after go-live and cooperative teamwork partners addressing issues and problems
Product scalability

## Slide 5: Retrospective Analysis of Implementation
? Incremental roll out versus one go live date
? More time upfront for thorough analysis of needs and requirements as well as risk analysis versus speedy development focused around issues
Structure:
  Team responsibilities - go live readiness assessment determined by each functional lead
  Readiness testing system (CRP 1, CRP 2, CRP 3)
  Weekly management meetings
Vendors – critical partnerships before and after implementation

## Slide 6: How Could ERP-Based Applications Align With Cisco Corporate Strategy?
Efficient integration of acquisitions
Set industry standards for networking
Improve efficiency of supply chain
Meeting diverse customer base needs and exceeding customer expectations through more efficient technical support and one stop shopping
Cost effective and comprehensive employee support and education
End Result? Competitive Advantage and Increased Shareholder Value