MIS 4596

Project Charter

| Project Title | New Kid | Product/Process Impacted | Moving Process |
| --- | --- | --- | --- |
| Start Date | January 26, 2015 | Organization/Department | MIS |
| Target Completion Date | TBD | Champion | Tony Messina |

|  |  | Description |  |
| --- | --- | --- | --- |
| 1. Project Description |  | What problem is the team addressing? What problems do customers have? Our app/website, New Kid, will provide a resource for people moving to a new area or considering multiple areas to move to. It will allow users to compare various dimensions (job prospects, cost of living, climate, entertainment, etc.) across multiple cities. New Kid will have a community environment allowing users to share advice and tips about the moving process or specific locations. It will also have a match feature which allows users to meet people in new cities and find potential roommates. |  |
| 2. Project Scope |  | What areas are inside and/or outside the work of the team? What are the boundaries (start and end points)? What specific parts of the overall problem will you focus on? We are looking to implement an interactive digital to act as an aggregator of information and data pertaining to entertainment and the moving process in specific cities. We will interview stakeholders, subject matter experts, end users. We will research similar applications and programs and their business strategy and approach to digital platforms. Having collected the requirements for an interactive digital platform, we will design a solution, build multiple prototypes to test for ideas, and present the final prototype to our sponsor for approval. |  |
| Project Goal and Deliverables What must the team deliver to be successful? Does the team goal link to the key performance parameters established by the sector leadership teams? What is the baseline performance? How will the goal be measured? |  |  | Metrics (propose specific metrics for your project, e.g., cost reduction, time reduction, customer satisfaction, etc.) | Baseline | Current | Goal |  |
| Goals: Create an easy-to-use application that simplifies the moving process for users. Generate profit via city packs, targeted advertising, and subscriptions. Deliverables: Slide Deck JustInMind Prototype Project Website Project Documentation Project charter Detailed data model Detailed process model Detailed systems architecture Relevant screenshots from prototype |  |  | App downloads | 0 | 0 | 5000 |  |
|  |  |  | Customer satisfaction | 0 | 0 | High (measured through surveys) |  |
| 4. Business Results Expected |  | Possible Revenue Streams: Freemium where matchmaking is paid Freemium where selected content is paid Coupon packages (City Packs) Targeted advertising |  |
| 5. Team members |  | Who is this team accountable to? Who is your champion? Who is on this team? What are the specific skills/roles of each team member? Who can the team turn to for expert guidance? Champion: Tony Messina Team Members: Lauren Sirianni, Tyler Nelson, Maggie Scanlon, Dominic Sambucci Roles: Project Manager: Tyler Nelson Document Manager: Dominic Sambucci Design Manager: Maggie Scanlon Prototype Manager: Lauren Sirianni |  |
| 6. Support Required and risks |  | What additional resources does the team need? What obstacles does the team see, and how can they be resolved? Support: Monitoring/censoring of user posts & comments General app support/updates Addition of new bars/restaurants/locations etc. Adjustments of cost of living as time progresses Risks: Unbalanced workload Scope creep Unmet requirements Lack of support from advertisers/potential users Going over budget |  |
| 7. Customer Benefits |  | How will this project help the customer of the organization? Could improvements have a negative impact on the customer? Smoother transition when moving to a new city Convenient comparison between 2 or 3 cities Easy to view potential roommates Better insight into areas, restaurants, locations, etc. within the city Cost of living calculator Coupons Apartment/Home price averages Apartment/Home finder |  |
| 8. Technology Architecture |  | What are the specific tools/technologies you will be using? What is the experience of team members with these tools? Justinmind (2 proficient, 2 moderate) Microsoft Project Microsoft Office |  |
| 9. Overall schedule/Work Breakdown Structure (Key milestones & dates) | Responsible individual | Output (notes, diagrams, interviews, screen prints) | Date started if in progress Or Expected completion date | Date completed or date completion is expected |
| Planning | Tyler, Dom, Maggie, Lauren | Website, diagrams, notes | 1/26/16 | 2/12/16 |
| Analysis | Tyler, Dom |  | 2/12/16 | 3/4/16 |
| Design | Maggie |  | 3/4/16 | 3/18/16 |
| Implementation: Construction | Lauren, Maggie |  | 3/18/16 | 4/15/16 |
| Implementation: Testing | Maggie, Lauren |  | 4/15/16 | 4/21/16 |
| Installation | Tyler, Dom |  | 4/21/16 | 4/25/16 |

Charter Development Guidelines: Examples are in italics.  You can expand the form to meet your requirements as you enter text.

Project Title: Enter the name for your project – the name should convey a sense of purpose.  Should contain an action word; such as – improve, develop, implement, reduce, etc.

Reduce Cycle Time for Resolving Disability Disputes

Product/Process Impacted: What you are working on.

Disability Claim Process

Champion:  The sponsor of the project.

Department Head

Organization: Where you work.

Corporate HQ – Shared Services

Start Date: This is the first day on the project.

Target Completion Date: This is depending on the negotiated time line and scope with the sponsor.

- Project Description: Several sentences addressing: why you are undertaking this project, the magnitude of the problem, general approach to be taken and expected benefits.

The Shared Services Benefits Group receives on average 30 claim appeals per month.  Many of these are resolved by providing information clarifying the process and others should have been handled locally or by directly working with the service provider.  This project will improve the process currently in use so that calls/claims are resolved quicker.  This will allow members of this organization to focus on more strategic issues and will improve client satisfaction and eliminate re-work.

- Project Scope: What the boundaries are of the process that you are going to be working on.

This "Process" begins with opening of a claim dispute and ends when the disputed claim case being closed.

- Project Goal: Describe the target(s) that you are planning to achieve.  Reduce cycle time by 50%, reduce cost per computer installation by 50% etc.  If you don’t have a quantifiable target then you cannot claim that you have reached your goal.

Include the historical baseline information. The current value for the process will be updated as the project progresses toward your goal.

For cycle time: Baseline- 2 days,  Current- 2 days, Goal- 1 day  (the goal reflects the 50% reduction from baseline)

For cost: Baseline- $1000, Current- $800, Goal- $500 (the goal reflects the 50% reduction from baseline)

You may have other metrics that you are working to impact; if so, substitute them for any that don’t apply.  You may have only one metric and will rarely have more than three.

- Business Results:   What the benefits are to your organization when this project is complete.  How will this project impact your organizations “Dashboard” metrics?  What will be the impact to the financial bottom line?

- Team Members: List the dedicated team members and also any other regular contributors to the success of the project.

- Support Required: Identify other resources that may be required, such as outside consultants etc.

- Customer Benefits: What the benefits are to the customers of this project if the process/product is improved.

The people using the claims dispute process will get faster results and resolution of their claim.  This should result in better customer satisfaction levels with the process as well as improved productivity of service operators through fewer status inquiries.

- Technology Architecture:  What are the tools you will be using (development tools, data base, etc)?  How will you obtain the tools?  What is the level of experience of specific team members with these tools?

- Schedule: Enter the anticipated dates that you will complete each phase of the project; work with your champion to determine these dates.