MIS 4596—Pig-e-Bank

Project Charter

| Project Title | “Pig-e-Bank” | Product/Process Impacted | N/A |
| --- | --- | --- | --- |
| Start Date | 22 February 2015 (project idea #2) | Organization/Department | MIS 4596 – Hohne – Sec. 003 |
| Target Completion Date | 4 May 2015 | Champion | Jesse Worek |

|  |  | ## Description |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Project Description |  | The team is addressing the problem that people have a difficult time deciding on targets (weekend getaways, political/charitable contributions, etc.) with their friends and saving towards those targets over extended periods of time. The team plans to address this problem by creating a platform that allows a user to create a goal and invite his friends (each responsible for a percentage of the goal) to participate in funding that goal in small increments via transaction rounding. This will allow individuals to formally articulate their group’s goals and track progress towards achieving them. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Project Scope |  | 1. User creation and definition of a target 2. Rounding a transaction to create “change” for the “money pool” 3. User allocation of funds from the money pool towards the target 4. Viewing product recommendation(s) made according to nature of target 5. Viewing overall progress towards a target and per-user progress towards meeting individual contribution goals NOTE: The steps listed above will be the points of focus for the project prototype. A final/marketable version of the application would have functionality that parallels the steps in the Swimlane Diagrams. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Project Goal and Deliverables (TAKEN FROM SYLLABUS) The team must deliver: - A project deck - A solution demonstration that includes: - Problem - Solution - Competitive analysis and market - Data model overview - Systems architecture overview - Basic financials for years 1, 2, and 3 - Implementation plan |  |  |  |  |  |  |  | Metrics |  | Baseline | Current |  | Goal |  |  |  |  |
|  |  |  |  |  |  |  |  | Number of targets initiated after one year |  | - | - |  | 25,000 |  |  |  |  |
|  |  |  |  |  |  |  |  | Number of targets successfully funded (÷) total targets initiated after one year |  | - | - |  | Greater than or equal to 0.4 |  |  |  |  |
| 4. Business Results Expected |  |  |  | 1. By one year after Pig-e-Bank’s launch, 25,000 targets should have been initiated 2. By one year after Pig-e-Bank’s launch, the amount of successfully funded targets should be at least 40% of the total targets initiated For financial results expected, see Pig-e-Bank Forecast document |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Team members |  |  |  | Team members are accountable to Prof. Hohne. Team members can consult team mentor(s) and Prof. Hohne for guidance. Jesse Worek (champion, team meeting leader): financial background Financial forecasts, business model John Illuminati: strong application and website development background Prototype, data diagram, application mock-up screens Travis Spiecker (document manager): website development background Project site, team site, MS Project file/WBS, charter, scope document, systems architecture Thomas Huang: accounting background Communications plan, swimlane diagram(s) , implementation plan Blake Ford (team meeting secretary/note-taker): general business background Risk management plan, change management plan, personas, competitive analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Support Required and risks |  |  |  | The project team needs feedback from mentors and Professor Hohne to stay on track for success. Foreseeable risks and remedies include: Project team communication lapses: team members agree to check group correspondence (through GroupMe, email, and Drive) on at least a semi-daily basis Missing key deliverable deadline(s): group members offer informal status reports to one another prior to deadlines; group meets prior to class Loss or corruption of key documents: documents are kept on Google Drive with redundant copies on group members’ personal computers and flash drives Technology failure during final presentation: presentation to be practiced on podium computer and group members’ laptop computers; group members will have backups of deliverables on hand to complete the presentation User backlash due to privacy concerns: adequate time allotted to plan to overcome objections about security of financial transactions and privacy of financial data |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Customer Benefits |  |  |  | The main project deliverable—the Pig-e-Bank application—helps groups save money towards a target that may have been difficult to achieve without our platform. Users will be able to see, in real time, progress towards their goals and other user’s contributions towards shared goals. It will also provide recommendations for items the group may need when their target is near completion (camping trip may require items that the group does not own so Pig-e-Bank will provide recommendations that may or may not be sponsored). The service offered by Pig-e-Bank may only be perceived as “negative” if customers’ privacy concerns are not addressed. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Technology Architecture |  |  |  | The project team will be using email and GroupMe, a group messaging service, to stay in touch which one another throughout the semester, and the group will be sharing documents and drafted deliverables through Google Drive. Group members are highly familiar and experienced with these tools. The group will be using HTML, CSS, PHP, MySQL, Laravel, and other web development bootstrapping software to develop the application. Group member John Illuminati is experienced with these tools. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Overall schedule (See Pig-e-Bank WBS for detailed task scheduling) |  |  |  |  |  | Responsible Individual |  |  | Output (notes, diagrams, interviews, screen prints) |  |  | Date started if in progress Or Expected completion date |  | Date completed or date completion is expected |  |  |  |
| Planning |  |  |  |  |  | Ford, Huang, Illuminati, Spiecker, Worek |  |  | Project charter Scope document Business model Communications plan Risk management plan Change management plan Meeting notes (ongoing) |  |  | 2/22/15 |  | 2/27/15 |  |  |  |
| Analysis |  |  |  |  |  | Ford, Huang, Spiecker |  |  | Personas Competitive analysis Swimlane diagrams |  |  | 2/27/15 |  | 3/3/15 |  |  |  |
| Design |  |  |  |  |  | Huang, Illuminati, Spiecker, Worek |  |  | Application screen mock-ups Data model Implementation plan Financial forecasts/budget Systems architecture diagram |  |  | 3/3/15 |  | 3/11/15 |  |  |  |
| Implementation: Construction |  |  |  |  |  | Ford, Huang, Illuminati, Spiecker, Worek |  |  | Prototype database Prototype front end (ongoing) Project/team site (ongoing) Project slide deck (ongoing) |  |  | 3/11/15 |  | 5/1/15 |  |  |  |
| Implementation: Testing |  |  |  |  |  | Ford, Huang, Illuminati, Spiecker, Worek |  |  | Troubleshooting log |  |  | 4/10/15 |  | 4/17/15 |  |  |  |
| “Installation” |  |  |  |  |  | Ford, Huang, Illuminati, Spiecker, Worek |  |  | Final presentation |  |  | 5/4/15 |  | 5/4/15 |  |  |  |