**From:** *Matt Leaver, Samantha Talarico, Chris Park – Doyle 07*

**To:** Mart Doyle/Anthony Messina

**Subject:** Weekly Progress Report – *November 4*, 2016

**Period:** *10/28/2016-11/04/2016*

**Hours:** *5* H**ours to Date:** *40*

**Accomplishments for *November 4th*, 2016**

1. *Last of parts needed were ordered.*
2. *The design of the last two components were completed.*
3. *Made contact with another group of engineers.*

**Goals for *November 11th*, 2016**

1. *Finish the pressure relief section of the documents.*
2. *Start piston shaft assembly.*
3. *Machine end cap.*
4. *Machine housing.*

**Issues:**

1. *The two components are actually four separate parts.*
2. *Dampening mechanism on hold until testing is done which will be done when they’re done machining*