**From:** Team G

**To:** Marie Christine Martin

**Subject:** Weekly Progress Report – October 29, 2017

**Period:** 10/22/17 - 10/29/17

**Hours:** Approximately 5 **Hours to Date:** Approximately 30

**Accomplishments for week ending October 29, 2017**

1. Revised project budget and implemented changes into Microsoft Project
2. Met with engineering group to review progress

**Goals for week ending November 5, 2017**

1. Adjust and improve accuracy of WBS in accordance to engineering group’s progress

**Issues:**

Our changes to our WBS did not save