From: William Agentowicz, Darpan Patel - BetYou

To: Mart Doyle

Subject: Weekly Progress Report – November 11, 2016

Period: 11/04/16-11/11/16

Hours:  1    Hours to Date: 14

Accomplishments for November 11, 2016

- Our entrepreneur didn’t have any time this week, so we couldn’t accomplish much

- Updated work breakdown structure to fit our newly planned schedule

Goals for November 18, 2016

- Validate requirements list in order to present to developer

- Meet to discuss if developer is one we want to proceed with

Issues:

- Entrepreneur doesn’t have much time to dedicate towards this project

- Entrepreneur doesn’t seem to have a strong sense of direction of project or much business acumen