From: William Agentowicz, Darpan Patel - BetYou

To: Mart Doyle

Subject: Weekly Progress Report – November 18, 2016

Period: 11/11/16-11/18/16

Hours:  4    Hours to Date: 18

Accomplishments for November 18, 2016

- Negotiated initial terms and time frame with developer

- Met with lawyer to see if terms seemed reasonable

- Updated risk management plan and registry to reflect progress

Goals for December 2, 2016

- Sign contract with developer to begin development of application

- Create strategy on how our team will approach charities to pitch the application

Issues:

- Our schedules continue to not match up very well, which prevents us for having extended discussions about the project

- Entrepreneur doesn’t seem to have enough business acumen to create a successful startup company