From: William Agentowicz, Darpan Patel - BetYou

To: Mart Doyle

Subject: Weekly Progress Report – September 23, 2016

Period: 09/16/16-09/23/16

Hours:  2    Hours to Date: 2

Accomplishments for September 23, 2016

- Meet with project sponsor to kick off project and get understanding of the business plan

- Completed first draft of problem statement and project charter

- Began brainstorming tasks for work breakdown structure

Goals for September 30, 2016

- Finish first draft of work breakdown structure

- Complete research regarding charity donations and its feasibility

- Begin creating a document with all specifications of the application for developers

Issues:

- Project sponsor doesn’t seem to understand the goal we have as the project managers

- Project sponsor has limited time to work on project along with her classes and work schedule

- Project managers have varied schedules, allowing little time to collaborate each week