From: William Agentowicz, Darpan Patel - BetYou

To: Mart Doyle

Subject: Weekly Progress Report – October 14, 2016

Period: 10/7/16-10/14/16

Hours:  3    Hours to Date: 8

Accomplishments for October 14, 2016

- Group finalized documents for development of application

- Finished first drafts for risk management plan, quality management plan, communications plan, and change management plan

Goals for October 21, 2016

- Sign documents to officially start development

- Draft email to send out to charities about being involved with application

- Begin market research in the area

Issues:

- Project is close to spending the entire budget, so additional funding with most likely be needed

- Charities might be reluctant to get involved with an application related to betting