From: William Agentowicz, Darpan Patel - BetYou

To: Mart Doyle

Subject: Weekly Progress Report – October 7, 2016

Period: 09/30/16-10/07/16

Hours:  2    Hours to Date: 5

Accomplishments for October 7, 2016

- Directed entrepreneur in the direction of a law professor for advice

- Started first draft of change management plan,risk management plan, communications plan, and quality management plan

Goals for October 14, 2016

- Have legal research completed

- Begin reaching out to potential charities to be involved with application

- Meet with entrepreneur to reevaluate our plan of action

Issues:

- Project sponsor doesn’t seem to have a concrete plan of how she wants to proceed with the project

- Project sponsor has limited time to work on project along with her classes and work schedule