From: William Agentowicz, Darpan Patel - BetYou

To: Mart Doyle

Subject: Weekly Progress Report – September 30, 2016

Period: 09/24/16-09/30/16

Hours:  1    Hours to Date: 3

Accomplishments for September 30, 2016

- Found a law professor at Temple to meet with about laws surrounding charitable donations

- Started first draft of project scope

- Revised project charter and work breakdown structure

Goals for October 7, 2016

- Have meeting with law professor to complete research around charities

- Begin reaching out to potential charities to be involved with application

Issues:

- Project sponsor doesn’t seem to understand the goal we have as the project managers

- Project sponsor has limited time to work on project along with her classes and work schedule