From: GM team (Xueming Guo, Liang Wu)

To: MC Martin

Subject: Weekly Progress Report – February 24, 2017

Period: 02/20/2017 - 02/24/2017

Hours:  12 hours

Date: Five days

Accomplishments for February 10, 2017

- Second meeting with BAs with the topic of prototype preparation.

- Improved WBS with more details from BAs and second interview

- Improved budget

- Improved scope document

Goals for February 17, 2017

- Keep working on WBS and tracking work progress

- Decide all documents we want to include.

- Improved all documents we already have.

- Decide scope document headlines (add or delete).

- Review the interview recordings to clarify the requirements.

Issues:

- The second meeting with BAs was helpful, we are planning for next meeting before spring break. It works better with online meeting, however, we only had 2 out of 5 BAs attended. We hope there are more coming for next meeting.

- The time and duration for WBS tasks are hard to decide. We are trying to make it more accurate and efficient.