From: GM team (Xueming Guo, Liang Wu)

To: MC Martin

Subject: Weekly Progress Report – February 10, 2017

Period: 02/06/2017 - 02/10/2017

Hours:  6 hours

Date: 5

Accomplishments for February 10, 2017

- A first draft of the problem statement

- A first draft of project charter

- A first draft of WBS

- A first draft of risk management plan

- A first draft of communication plan

- A first draft of quality management plan

- A first draft of change management plan

Goals for February 17, 2017

- A first draft of scope document (from both broad and project focused problem)

- A first draft of budget

- A first draft of schedule

- A draft of specific details of change management plan. (Ex. Change request form)

- Meeting with BAs

- Second interview with client.

Issues:

- Because of we only have one interview with our clients for now, we don’t have enough information to perfect our plans. We need more information.

- We also need to regularly synchronize and share information (through Goggle drive) with BAs to make sure we are on the same page.