From: Mission Control (Yu Zhou and Alan Divver)

To: MC Martin

Subject: Weekly Progress Report – October 1st, 2017

Period: 09/25/17-10/01/17

Hours:  7

Accomplishments for week ending 10/1, 2017

- Revised first draft risk management plan, communications plan, quality management plan, and change management plan based on engineer team’s feedback

- Met with engineering team to get details about planned tasks to create the WBS

- Finished the first draft of scope statement, budget and WBS

Goals for week ending 10/1, 2017

- The engineer team will start making parts for the robot and give project managers an overview of the process

- Keep communication with the engineer team to improve the WBS

- The electrical team must determine the budget of each potential cost with the mechanical team

Issues:

- Still need more communications with the engineer team to capture more details about the project progress. The engineers haven’t made a sustainable action plan on the robot designing, but they already started to make single parts for the robot.