## Slide 1: Take Quiz #3 On Canvas - 10 min

## Slide 2: SCRUM Framework MIS3535 | LEAD GLOBAL DIGITAL PROJECTS

## Slide 3
What is a product vision in Agile/Scrum?
Web research

## Slide 4: PRODUCT VISION
A product development kicks off with a clear and simple vision statement
This product vision forms the foundation of the product development
The Product Owner is responsible for the shared vision
The vision needs to be re-evaluated periodically

## Slide 5: PRODUCT VISION TEMPLATE
Why are we building this product?
Bring clarity on the purpose of the product.
  Commonly used vision template:
    For «target customers»
    Who: «needs / wants of the target customers»
    The: «product name»
    Is a: «product category»
    That: «product benefit. Reason to buy»
    Unlike: «Alternatives or competitors»
    Our product: «differentiators or value proposition»

## Slide 6: PRODUCT VISION FOR RAREBOOKS.COM
For: book collectors < Target users >
Who: are looking to browse and shop rare books online < The Need >
The: rarebooks.com < Product Name >
Is a: an online bookstore < Product Category >
That: provides the convenience of browsing, reviewing and buying collectible books online < The core benefit. Reason to buy >
Unlike: amazon.com, Barnes and Noble stores < Competitors, Other alternatives >
Our product: contains exclusive catalog of collectible books <Differentiators> Provides the option of buying and renting books Validate authenticity of collectible books

## Slide 7: DEVELOP ROLES & EPICS
Product Owner creates the epics (activities) and map them into a story map
The features are listed based on different prioritization techniques
Creating specific roles (or personas) can help the team identify with users and understand their requirements and goals. Product owner can prioritize features accordingly and create a product backlog.

## Slide 8: STORY MAP
Determine the release goal
List Role (Users/Persona)
List Activity (Epics/Stories)
Describe goal of each activity
List Features (detailed stories)
Prioritize features (must, should, could, won’t)
STEPS TO STORY MAPPING

## Slide 9: STORY MAP: GET TO THE OFFICE READY TO WORK

## Slide 10
STORY MAP: ADD EMAIL & CALENDAR FEATURES
Goals
Stories
Detailed Stories

## Slide 11: STORY MAP FOR RAREBOOKS.COM
Release Goal: MVP (minimum viable product) first Online bookstore
1
2
5
3
4
6
Notes: A minimum viable product (MVP) is a concept from Lean Startup that stresses the impact of learning in new product development. Eric Ries, defined an MVP as that version of a new product which allows a team to collect the maximum amount of validated learning about customers with the least effort

## Slide 12: USER STORIES INVEST GUIDE: Independent Negotiable Valuable Estimable Small Testable

## Slide 13: DEFINING VALUE – USER STORY
USER STORIES:
User stories are compact descriptions of business functionality.
The template helps in identifying the users’ intent and the business gain for each functionality.
“As a <who>, I want <what>, so that <why>”
Example:
As a <Shopper> | <role> I want <to put products in a Shopping cart > | <functionality>, So that < I can review my purchases before check out> | <business benefit>

## Slide 14: A USER STORY IS A POSSIBILITY NOT A FIXED REQUIREMENT

## Slide 15: USER STORY COLLECTION
User interviews – One of the most common ways to uncover requirements is to interview different types of users.
Questionnaires – An advantage of using questionnaires is that information from a large group of users can be obtained easily.
Observation – Observing a user of the application can help us get instant feedback about areas of improvement and uncover requirements that have been missed or ignored.
Story writing workshop – Stakeholders write down as many stories as possible during a brainstorming session. The focus is to gather as many ideas or stories as possible. Later, these stories can be prioritized or refined based on the customer’s inputs.

## Slide 16: PRODUCT BACKLOG
Prioritized list of work for the development team that is derived from the roadmap and its requirements (stories). Product Backlog is a living artifact, and it evolves as the product and the environment in which it will be used evolves. If a product exists, its Product Backlog also exists and is never considered complete.
Prioritized based on the following factors:
Business Value (Default)
Dependencies
Risk
Cost
Learning

## Slide 17: TEAM vs PRODUCT BACKLOG
Only ONE backlog and ONE PO for ONE product (Regardless of the size of the product). Multiple Teams may pull from one large product backlog maintained by ONE PO.
Multiple small products may sometimes be combined into one Master backlog.
Only ONE backlog per team. All business and technical requirements are combined into the same backlog.
Important to remember: Product Owner is the sole owner of the Product Backlog and is fully responsible for prioritization based on what he/she deems valuable at any given time

## Slide 18: DEFINITON OF DONE – RELEASABLE STATE
List of technical validations as decided by the development organization of the company that would keep the sprint product increment in a releasable state for the PO and increases transparency for everyone involved
An Example of DEFINITION OF DONE (DoD)
Our Product Increment is considered DONE if:
The functionalities are deployed to test server for PO to test
Code review is complete and should be in a releasable state to production
Documentation is complete as per company documentation guidelines
The system responds to all search requests within 3 second of receiving the request
The system responds properly to all major browsers and mobile devices
Test that the system logs a user out after 10 seconds of inactivity and redirects their browser to the home page
Notes:   Other example of DoD:
  All features should be responsive to all computer and mobile devices
  Search and find populates within three seconds
  All payment gets approved through separate security check

## Slide 19
What are the different methods of Agile/Scrum Estimation?
Web research

## Slide 20: AGILE/SCRUM ESTIMATION TECHNIQUES
PLANNING POKER (Cards)
T-SHIRT SIZING (XS, S, M, L, XL)
BUCKET SYSTEM
LARGE/UNCERTAIN/SMALL
DOT VOTING
And many more!!!
Take a few minutes now to discuss & select the technique you will be using this semester!
Notes: https://www.knowledgehut.com/blog/agile/top-5-scrum-estimation-techniques-find-your-best-fit

## Slide 21: COMING UP ON THURSDAY: INTERVIEW #2
Review input provided by client during the first interview (recording is available on canvas under the class capture page)
Review the additional input provided by the client (on the Project Team tab)
Prepare additional questions this week!

## Slide 22: Coming up next week: Change Leadership Day!
Kotter Chapter 1
Prepare a brief PowerPoint presentation (2-5 slides) for your 3 favorite short stories:
  The first slide will “tell the story”.
  The following slide(s) will include key lessons learned the reader should take away from the case and how it relates to your current project or past work experience.
Kotter Chapter 1 : Increase Urgency
Getting the Boss’ Approval
The Videotape of the Angry Customer
When Alligators are Nipping at Your Heels
Gloves on the Boardroom Table
The CEO Portrait Gallery
You can volunteer now, before class or at the beginning of class!
If you present 2x this semester you get 1 point towards your final grade!
There will be a maximum of 3 points of extra credit per student

## Slide 23: Coming up next week:
Simulation:
  Introduction
  First Run
Make sure to purchase the simulation by EOD Sunday.
You won't be able to participate without it and therefore will earn a Zero for this assignment.

## Slide 24
Day 2

## Slide 25: TEAM PROJECT
SECOND CLIENT INTERVIEW
Thursday February 6
Website Development Brief for Taiga, Inc.
Project Overview: We are seeking a professional, modern, and user-friendly website for Taiga, Inc., a business offering professional services in resource augmentation, company set-up, compliance, payroll services, book-keeping, and additional offering like business tax filing, access to legal counsel. The website should establish our company as a reliable, transparent, and forward-thinking partner for individuals, start-up entrepreneurs and small-to-medium-sized businesses, providing comprehensive support and benefits for their operations so they can focus on their business.
Clients attending the first interview:
Vijay Saini, Co-Founder
Ritu Saini, Co-Founder

## Slide 26: TEAM PROJECT
Project Objectives
Primary Objective: Build trust with potential clients by offering a professional, clean, and informative web presence.
Secondary Objective: Highlight the full range of services available, from company creation to ongoing compliance and payroll management.
Tertiary Objective: Promote exclusive benefits for member companies, such as group health benefits and other perks.

## Slide 27: PROCESS & SCHEDULE
Each team: name a representative to ask your team’s questions
First round of questions: each team can ask up to 3 questions (after the first round, we will open it up for additional questions from any teams)
Order:
Team # | Team Name | Student Full Name
1 | Team #4 | Chen, Jon
 |  | De Jesus, Nick
 |  | Girase, Sweta
 |  | Yang, Dong
2 | Team #3 | Acker, Evan
 |  | Shamai, Jeremy
 |  | Johnson, Deajah
3 | Team #2 | Albaladejo, Anthony
 |  | Andrew, Rhenece
 |  | Lad, Deep
 |  | Zhang, Peter
4 | J & A | Anderson, Jack
 |  | Ingram, Jerry
 |  | Shao, Andy
 |  | Shimchak, Aidan

## Slide 28
Reminders!

## Slide 29: Coming up next week: Change Leadership Day!
Kotter Chapter 1
Prepare a brief PowerPoint presentation (2-5 slides) for your 3 favorite short stories:
  The first slide will “tell the story”.
  The following slide(s) will include key lessons learned the reader should take away from the case and how it relates to your current project or past work experience.
Kotter Chapter 1 : Increase Urgency
Getting the Boss’ Approval
The Videotape of the Angry Customer
When Alligators are Nipping at Your Heels
Gloves on the Boardroom Table
The CEO Portrait Gallery
You can volunteer now, before class or at the beginning of class!
If you present 2x this semester you get 1 point towards your final grade!
There will be a maximum of 3 point of extra credit per student

## Slide 30: Coming up next week:
Simulation:
  Introduction
  First Run
Make sure to purchase the simulation by EOD Sunday.
You won't be able to participate without it and therefore will earn a Zero for this assignment.