## Slide 1: SCRUM Events MIS3535 | LEAD GLOBAL DIGITAL PROJECTS

## Slide 2: SCRUM FLOW

## Slide 3: SPRINT – AN ITERATION IN SCRUM
The heart of Scrum is a Sprint, a time-box of one month or less during which a “Done”, useable, and potentially releasable product Increment is created. Sprints best have consistent durations throughout a development effort.
Sprint length should be short enough to accommodate changes of stakeholders and long enough for the team to produce an Increment.
A new Sprint starts immediately after the conclusion of the previous Sprint.
Sprint contains and consists of the Sprint Planning, Daily Scrums, Product Increment, Sprint Review, and Sprint Retrospective.

## Slide 4: SPRINT PLANNING
TIME BOXED TO 2 HOURS PER SPRINT WEEK

## Slide 5: SPRINT GOAL
BAD GOALS
• Complete these 4
stories and fix 5 bugs.
• Improve the
functionality in a way
users will like it.
GOOD GOALS (Outcome Based, Validate an assumption, Address a risk )
• New Customers should be able to pay with bank transfer.
• Check if the conversion rate can be increased by 20%.
• Provide a standardized middleware mechanism for the identified customer service transactions to access the backend database.
Reminder!
SMART GOALS : Specific, Measurable, Attainable, Relevant, and Time-bound

## Slide 6: SPRINT GOAL (continued)
Each Sprint should have an explicit sprint
goal. The elevator pitch for the sprint.
Envisioned by PO before, the entire team
collectively agrees to the sprint goal by
the end of the planning meeting.
Usually written out on the scrum board.
During the planning meeting the scrum
team commits to the sprint goal, not a
bunch of stories.
Why Sprint Goal?
The Goal helps the team
collectively focus on one objective
to achieve and not independently
work on individual stories.
It helps in making trade-off on the
actual scope of the functionalities.
Sometimes the team can achieve
the sprint goal without completing
all stories.

## Slide 7: DEV TEAM’S COMMITMENT TO THE PO:
We promise that…
1. We believe we can reach the sprint goal by end of the sprint.
2. We will do everything in our power to reach the goal and will inform
you immediately of any problems.
3. Every story we complete, the corresponding code will be in a
releasable status by the end of the sprint.
4. If we fall behind schedule, we will consult you and together we may
adjust the scope ( without affecting the goal as much as possible )
5. If we get ahead of schedule, we will consult you and add stories from
the backlog that will add more value to the goal
6. We will display our progress and status on a daily basis . We may be
early sometimes or late sometimes but will document this variation
in our velocity.

## Slide 8: SPRINT BACKLOG
Sprint Backlog should be created to the extent possible in the planning meeting and can always be
modified/added by the Dev team as and when they get identified by team during the sprint.

## Slide 9: IMPLEMENT PHASE
Create deliverables to achieve Sprint Goal
Conduct Daily Scrum / Daily Stand-Up
Groom Prioritized Backlog

## Slide 10: TASK PLANNING ON SCRUM BOARD
SPRINT GOAL: New customers should be able to pay using bank transfers.

## Slide 11
Scrum Board EXAMPLE
Make sure to clearly identify who is working on the task (color or name)

## Slide 12
Scrum Board EXAMPLE

## Slide 13
Scrum Board EXAMPLE
If the software that you are using does not allow for a clear view of your Scrum board you can use Lucid chart (free software)

## Slide 14: DON’T WATERFALL ITERATIONS

## Slide 15: KEEPING THE CODE AGILE
Test-first programming (or perhaps Test-Driven Development)
Rigorous, regular refactoring
Code review
Continuous integration
Simple design
Pair programming (If possible)
Sharing the codebase between all or most programmers
A single coding standard to which all programmers adhere
A common "war-room" style work area
Technical debt should be kept under control
Notes: “Technical debt (also known as design debt or code debt) is a concept in software development that reflects the implied cost of additional rework caused by choosing an easy solution now instead of using a better approach that would take longer.”

## Slide 16: SPRINT DELIVERABLES
The team works on the tasks in the Sprint Backlog to create Sprint Goal (Product Increment).
The team is completely independent and self organized.
Product Owner and Scrum Master are available for any assistance.

## Slide 17: PO ROLE DURING SPRINT
Do not interfere in team’s Daily work. Leave them alone.
Always be available to answer team’s questions.
Collaborate with team to achieve the sprint goal.
Work with stakeholders in getting feedback and future needs. Stakeholder engagement is important.
Collect new requirements and refine the backlog taking team’s input for future sprint(s).

## Slide 18: DAILY SCRUM / DAILY STAND-UP
3 Important Questions:
1) What work did you complete yesterday?
2) What have you planned for today?
3) Are you facing any problems or issues?
TIME BOXED TO 15 MINUTES
ONLY DEV TEAM IS MANDATORY

## Slide 19: SPRINT GOAL AND SCOPE
During the Sprint:
• All effort should be made to ensure no changes are
made that would endanger the Sprint Goal
• Scope may be clarified and re-negotiated between the
Product Owner and Development Team as more is
learned
• Quality goals (Done Criteria) should not be
compromised

## Slide 20: PRODUCT BACKLOG REFINEMENT(GROOMING)
To ensure that the items on the Product Backlog are refined for
the next sprint(s), up to 10% of team’s sprint time may be used
for refining the backlog.
The Product Backlog is continuously being refined because
there may be changes in the requirements or reprioritization
that need to be incorporated into the next Sprint.
The Product Owner may take help from Dev team (or ask them)
to prioritize the backlog but must remain responsible.
Refinement meetings usually take place multiple times during
sprint

## Slide 21: SPRINT REVIEW
Dev Team demonstrates the Sprint goal to the Product Owner and Stakeholders
The team gets feedback on their work and discusses what should be done next
PO validates whether these deliverables meet the requirements of the Acceptance Criteria
Items not completed as per the criteria remain in the Product Backlog to be re-prioritized by PO
TIME BOXED to 1 hour per sprint week

## Slide 22: Studio Day (Day 1):
Start your first sprint today!
Pull stories from your Product backlog
Output will be used for your upcoming Sprint Review with the client!
Your 3rd assignment (team submission) is your sprint review presentation.

## Slide 23
Day 2

## Slide 24
What is a spike story?
Web research
Team may decide to take a spike on a story and work on
answering a question or gathering information, rather than
implementing product features. Sometimes a user story is
generated and cannot be estimated until the development
team does some actual work to resolve a technical question
or a design problem. The solution is to create a “spike,”
which is a story whose purpose is to provide the answer or
solution. Like any other story or task, the spike is then given
an estimate and included in the sprint backlog.

## Slide 25: SPRINT CANCEL
Is it possible to cancel a sprint?
If the output of the sprint is going to be worthless to the company due to some major change in business rules or policies, the sprint is terminated, and a new sprint resumes with new backlog.
Product owner makes the final decision.

## Slide 26: REVIEW AND RETROSPECT PHASE
•Sprint Review (Demo)
•Sprint Retrospective

## Slide 27: SPRINT RETROSPECTIVE
Opportunity for the Scrum Team to take a step back and examine the previous Sprint to identify potential improvements in the process.
All Team members including the PO attend the meeting, which is facilitated or moderated by the Scrum Master.
TIME BOXED to approx. 1 hour per sprint week
(Max 3 hours per month)

## Slide 28: POINTS TO REMEMBER
THREE steps to create a high performing scrum team:
1. Its OK for a team to fail
2. Make sure the team feels comfortable in admitting its failure in Retrospective meeting
3. Find the root cause of the failure and take necessary action

## Slide 29: SPRINT RETROSPECTIVE
IDENTIFY THREE SPECIFIC THINGS:
• Things the team needs to keep doing:
Best practices
• Things the team needs to begin doing:
Process improvements
• Things the team needs to stop doing:
Process Problems and Bottlenecks
It’s a good idea for the team to list at least one process improvement item from the retrospective in
the next product backlog.

## Slide 30: RELEASE – SHIP DELIVERABLES
The Accepted Deliverables are up for release to the Stakeholders.
Not every Sprint ends with a Release.
The decision of when to release the potentially shippable product increment to the end users is usually made by the PO in collaboration with stakeholders.

## Slide 31: SCRUM SUMMARY
THREE CORE
ROLES
Product Owner
Scrum Master
Scrum Team (Dev Team)
MAIN ARTIFACTS
• Vision Statement
• Story Map
• Product Roadmap
• Product Backlog
• Sprint Backlog
• Product Increment
• Definition of Done
• Scrum Board
• Burndown Chart
TIME BOXED CEREMONIES (EVENTS)
• Sprint
• Sprint Planning
• Daily Scrum / Stand Up
• Sprint Review • Sprint Retrospective

## Slide 32: Product roadmap

## Slide 33: Product roadmap (another example)
Sprint 1
Sprint 2
Sprint 3
Sprint 4

## Slide 34: Product roadmap (another example)
Notes: Example form Fall 2020 students

## Slide 35
MANAGING CONFLICT

## Slide 36: Resolve Conflict Directly
Team member to team member
If no resolution, escalate to neutral third party
If no resolution, escalate to manager or leader
Indirect Approach
Victim
Villain
White Knight
A
B
C
Notes: Describe the concept of triangulation and why it is not effective for anyone involved.
Keeps the victim a victim
Unfair to “White Knight” to always need to hear problems
Unfairly labels conflict partner as a Villain and keeps them there.
Ask how a White Knight can stop being a White Knight
Should confront issue directly with person

## Slide 37: Conflicts are a problem and should be avoided at all costs…right?
Conflict is a form of communication. Understand differences and where possible (not always possible) leverage diversity to create value Conflict often produces important results, such as new ideas, better alternatives, and motivation to work harder and more collaboratively Too much conflict can create morale issues, divide the team, and stall the project. BALANCE IS KEY!
Web research
Notes: Understand differences and where possible (not always possible) leverage diversity to create value.
Expensive, visible projects. Reputations at stake (at least they think). Passionate people. Lots of hard work involved. It happens, plan on it.
Conflict often produces important results, such as new ideas, better alternatives, and motivation to work harder and more collaboratively

## Slide 38
Question
Compromise
Smoothing
Forcing
Withdrawal
Collaborating
Define the 5 conflict handling modes.
What are the Pros & Cons?
Which one is best?
Web research

## Slide 39
Coming up:
Daily stand up: 2 teams selected randomly – starting March 18
Work on your deliverables / prepare for the sprint review - Assignment #3 due March 23
Sprint Review/Client feedback session Tuesday March 25 – all team members need to be present to receive full credit

## Slide 40: Assignment #3 - Sprint Review (Team Submission)
Prepare a slide deck of 4-5 pages in which you will include:
Title page (include team name/members)
Your product roadmap
The progress you have made to date regarding your client project (you can present a feature that you built or are building – that is your demo)
Questions or info required from the client to help you succeed
You will present to the client and get feedback on your work and discuss what should be done prior to the final presentation.
You will have 8-10 minutes to present including Q&A.
In your slide deck, make sure that:
You use interesting visual
Minimum words (for details, use the notes section)
One page per topic

## Slide 41: Studio Day (Day 2):
Draft your Product Roadmap for the semester
Continue working on your digital products (Sprint 1 continuing)