## Slide 1: SQL Database Audit Planning
Parneet Toor, Jing Jiang, Vittorio DiPentino,
Xinteng Chen,Yingyan Wang

## Slide 2
Technology background overview
Scope of audit
Risk assessment
Audit resources and responsibilities
Key dates and deliverable

## Slide 3: Technology Background
Company’s database is mainly managed with SQL database system.
SQL is an abbreviation for Structured Query Language, which is used to interact with a database.
Can be used to retrieve large amounts of record, easier to manage database system, enable several users to access the same database simultaneously.
1974
D.D. Chamberlin & Raymond F. Boyce-SEQUEL
1979
First SQL product-Oracle V2
1986
ANSI SQL standard released

## Slide 4: Audit Scope
Confidentiality
  Database Authentication
    Strong password protection
    Logs out after 5 minute idle time
  Database Authorization
    Access control model
      Read/write
  Remote Access
    Restrict access
Integrity
  Logging and Monitoring
    Record of metadata
      Log in times, edis and viewed data
  System Backup
    Backup schedule and methodology

## Slide 5: Risk Assessment
Risk | Risk Assessment | Risk Rating Rationale | Control
 | Impact | Moderate | Overall |  | 
Improper authorization | High | High | High | Unauthorized disclosure, modified, and disruption. Frequently attack action (insider and outsider) | Role-based Control and Review audit trail periodic
Backup and recovery | High | Moderate | High | Lack of backup and recovery causes data loss. Company has awareness of this but without adequate method. | Business continuity plan, Recovery point objective, Disaster response team
Software updating | High | Moderate | High | Old version software has weakness for attacking. Automatically updating is usually recommended | Automatically update for software. Confirm the current version with vendors.

## Slide 6: Audit Resources and Responsibilities
Name | Role | Resources (Time) Allocated to each step of auditing | Total Hours
Preparing | Testing | Reporting
Vittorio DiPentino | Internal auditor manager | 40 | 240 | 40 | 320
Parneet Toor | Project team leader | 30 | 260 | 30 | 320
Jing Jiang | Staff auditor | 20 | 280 | 20 | 320
Yingyan Wang | Staff auditor | 20 | 280 | 20 | 320
Xinteng Chen | Staff auditor | 20 | 280 | 20 | 320
The table blow is time allocation for the internal auditing process. Every auditor should follow the time to engage to works.

## Slide 7: Key Dates and Deliverables
Audit Phase( Deliverables) | Timeline
Kick-off Meeting | 03/01/2018
Planning | 03/03/2018 - 03/10/2018
Informational conference | 03/11/2018
Field Work | 03/11/2018 - 04/04/2018
Informational conference | 04/04/2018
Analyzing | 04/05/2018 - 04/22/2018
Informational conference | 04/22/2018
Report drafting & Issuance | 04/23/2018 - 04/30/2018
Final audit report | 04/30/2018