## Slide 1: Audit Plan
Michelangelo Collura, Folake Stella Alabede, Felice Walden, Matthew Zimmerman

## Slide 2: Process Overview
SQL Server for real-time database mirroring
Hot off-site backup employed
High performance mode
Minimal downtime is priority
Manual failover currently employed
  Principal DB owner decides in crisis

## Slide 3: Risk Assessment
 |  |  |  |  |  |  |  | Risk Assessment |  | 
 |  |  | High = 5 | Med = 3 | Low = 1 |  |  |  |  | 
 | Risk | Applicable | Likelihood | Vulnerability Impact | Current Impact | Risk Rating | Impact risk severity | Impact of risk realization | Action taken to lessen Risk | Risk action recommendation
TECHNICAL THREATS | HVAC Failure/Temperature Inadequacy (hardware) | Y | 1 | 1 | 1 | Low | Low | Equipment failure within data center if not detected early and the system is down for a protracted period. | mitigate | Ensure backup HVAC equipment is tested regularly and monitoring systems to detect failure early.
 | Telecommunications Failure – Voice (hardwire landlines) | Y | 1 | 1 | 1 | Low | Low | Inability to communicate with relevant parties and business units | mitigate | Network redundancy should be built into the VOIP protocol. Alternative phone lines should be provided to relevant parties in cases of emergencies.
 | Local Area Network Failure | Y | 1 | 3 | 3 | High | High | Inability to service customers and connect to the firm’s infrastructure | mitigate | The Network topology should be designed with high level redundancy and fault isolation. Infrastructure should be backed up in a hot site to allow for quick failover.
 | Fire data center primary | Y | 1 | 3 | 5 | Medium | High | Loss of software and hardware | mitigate | Ensure that the appropriate fire extinguisher for electrical equipment are on site and they are test regularly. Smoke detectors and sensors are installed in the facility.
 | Fire data center mirror location | Y | 1 | 3 | 1 | Medium | High | Loss of software and hardware | mitigate | Data should be replicated and backed-up at various sites. Ensure that the appropriate fire extinguisher for electrical equipment are on site and they are test regularly. Smoke detectors and sensors are installed in the facility.
 | Power Outage - Internal | Y | 1 | 3 | 3 | Medium | Medium | Loss of use of hardware and software | mitigate | Ensure critical systems are connected to the UPS for immediate failover. Power generators are maintained regularly. A system should be in place to detect the source of the power-out
 | Power Outage - External | Y | 1 | 1 | 1 | Low | Low | Loss of use of hardware and software | mitigate | Ensure Backup generators are functional and maintained. Work with local municipalities to ensure we have priority status for restoration service.
 | Hardware Failure | Y | 1 | 3 | 3 | Medium | High | Loss of use of equipment | mitigate | For essential equipment, ensure possible cross-over to temporary remote location with mirrored access.
 | Info System software (Application) Failure | Y | 1 | 1 | 5 | Medium | Medium | Inability to service customers - possible ripple impact over entire entity | mitigate | Work with 3rd party vendors or in-house developers to ensure current working version of software is still available from vendor or internal copies are up to date.
 | Wide Area Network Failure | Y | 1 | 3 | 5 | High | High | In ability to service customers | mitigate | Ensure that there are is an Alternate ISP Service provider for
HUMAN/NATURAL THREATS | Key staff not available | Y | 1 | 3 | 1 | Medium | Medium | Inability to restore until key staff available. | mitigate | Cross training for all key and mid-level positions involved in DR efforts. Documentation current.
 | Disgruntled Employee | Y | 1 | 3 | 3 | Medium | High | Laterally move employee to position that lessens impact of his/her adverse action on company | mitigate | Ensure that mental health issues are addressed and remediated within department with HR protocols.
 | Terrorist Act (cyber, international or domestic) | Y | 3 | 3 | 5 | High | High | Loss of all WAN and internet access | mitigate | Ensure all reasonable preventive measures are taken.
 | Human Error - Operations | Y | 3 | 1 | 1 | Medium | Medium | Loss of data integrity or repudiation of transactions | mitigate | Training, repetition and procedures need to be in place, known and enforced.

## Slide 4: Audit Scope (Required Activities)
Determine maximum downtime and financial loss from data center going dark without warning
Compare to current DR plan documentation estimates
Interview admins and leadership to determine DR plan awareness and training levels
The audit team will submit change requests for audit expansions to the planning committee for final determination.

## Slide 5: Audit Scope (Out of Scope Activities)
Determination of company-wide DR plan training and awareness
Flaws in current DR plan beyond SQL server DB mirroring
System hardware
Security

## Slide 6: Roles & Responsibilities
Audit Team | Position | Role
Michelangelo Collura | Audit Program Mgr | Process Overview; Audit Scope
Stella Alabede | Auditor/Audit Account Manager | Risk Assessment; Auditor
Felice Walden | Auditor/Risk Assessment Manager | Risk Assessment; Auditor
Matt Zimmerman | Auditor/Business Analyst | Audit Schedule and Deliverable Supervisor; Auditor

## Slide 7: Audit Hours
Audit Schedule: April 1, 2018 thru May 31, 2018
Planning Phase: April 2 – 13, 2018
80 hrs/auditor
4 Auditors Required
320 Hours total for planning phase
Key Deliverables:
Audit Plan
Planning
320 total hours
Testing
480 total hours
Reporting
360 total hours

## Slide 8: Audit Hours (Continued)
Testing Phase: April 16, 2018 thru May 11, 2018
160 hrs/auditor
3 Auditors required weekly
480 hours total for testing phase
Key Deliverables:
Expense Forms
Time Sheets
Change Requests
Traffic Data Analysis

## Slide 9: Audit Hours (Continued)
Reporting Phase: May 14 – 31, 2018
120 hrs/auditor
4 auditors required
360 hours total for reporting phase
Key Deliverables:
Audit Report

## Slide 10: Key Dates
April 13, 2018: Deliver Audit Plan to Senior Leadership
April 16, 2018: Begin testing Disaster recovery plan for SQL Server and begin identifying and evaluating and risks.
April 23-27: Visit hot an cold off-sites to identify risks
May 31, 2018: Deliver Audit findings to Senior Leadership

## Slide 11: Total Hours
Planning
320 total hours
Testing
480 total hours
Reporting
360 total hours

## Slide 12: Questions?