From: Louisa Carleton, Quy Le, Jonathan Kerr

To: Mart Doyle

Subject: Weekly Progress Report – October 31, 2016

Period: 11/7/2016-11/11/2016

Hours: 0    Hours to Date: 12.5

Accomplishments for November 11, 2016

- Waiting for testing periods

Goals for November 18, 2016

- Complete documents

- Find actuals

- Finish majority of testing

Issues:

- Little to no buffer remaining

- Meeting with engineers continues to be a problem

- Documents still need to be finished

- Concerned over possibility of further delays

- Finding actual may be difficult if not all were recorded somewhere