**From:** *Green Team*

**To:** MC Martin

**Subject:** Weekly Progress Report – *April 7*, 2019

**Period:** *04*/*01*/*2019*-*04*/*07*/*2019*

**Hours:** 4 H**ours to Date:** 22

**Accomplishments for week ending April\_07, 2019**

1. *Met with BAs to look over prototype progress and help with BA deliverables*
2. *Updated use cases*
3. *Created draft data schema*
4. *Finalized draft PM deliverables*

**Goals for week ending April\_14, 2019**

1. *Go through all deliverable drafts to check for any discrepancies*
2. *Continue to meet with BAs*
3. *Finalize draft deliverables*

**Issues:**

1. *Some issues with the data master for the prototype during the beginning of the week.*
2. *Team meeting organization had better communication this week, and more BAs attended.*
3. *Didn’t get the chance to finish finalizing our draft deliverables do to timing issues. We have a buffer for when they are due, so this wasn’t the biggest issue.*